Hackathon Build Plan

36-hour MVP scope, team ownership and demo choreography

AgentForge | Build Documentation Pack | v1.0

# 1. MVP definition of done

One polished demo business onboarded from a public website.

AI interview produces a business profile.

Website content is searchable through RAG.

Chat agent answers 10/10 prepared questions reliably.

One action works end-to-end (lead capture or booking).

Voice interaction works.

Admin sees conversations and analytics.

Agent identity anchor/verification demo works.

Fallback/error states are implemented.

# 2. Recommended team split (4-5 people)

| Role | Ownership |
| --- | --- |
| Backend/AI | FastAPI, RAG, agent runtime, tools |
| Frontend/Product | Onboarding, dashboard, widget |
| Web3/Integrations | Contract, wallet/anchor, voice/calendar integration |
| QA/DevOps | Deployment, testing, observability, integration fixes |
| Pitch/UI (optional 5th) | Polish, demo narrative, slides, design assets |

# 3. Timeline

| Time | Milestone |
| --- | --- |
| 0-2h | Repo, environments, schema, auth, design lock |
| 2-8h | Onboarding UI + business profile service + DB |
| 8-14h | Crawler + chunking + embeddings + retrieval |
| 14-20h | Agent runtime + chat widget |
| 20-24h | Action tool + confirmations + audit |
| 24-28h | Voice integration + admin analytics |
| 28-31h | Web3 identity anchor + verification |
| 31-34h | Hardening, tests, UX polish |
| 34-36h | Freeze, demo rehearsal, backup video/screenshots |

# 4. Scope cuts in order

Remove extra integrations.

Keep one action only.

Keep one voice provider only.

Use one demo business instead of dynamic multi-business examples.

Keep advanced analytics to 5-6 metrics.

Keep Web3 to one contract/identity anchor.

# 5. Demo script (3-4 minutes)

“Every business has knowledge, but not an AI employee.”

Create a demo business and enter website URL.

Show AI asking 3 smart onboarding questions.

Click Generate Agent.

Ask 2 factual questions in chat.

Ask for an action and show confirmation + tool execution.

Call the agent and ask a third question.

Open analytics and show result.

Open identity page and verify on-chain fingerprint.

Close with: “From website to AI employee in minutes.”

# 6. Backup plan

Record a working end-to-end demo before final judging.

Have a mock voice flow if provider connectivity fails.

Seed demo database and pre-index content.

Keep a local/staging URL and screenshots.